# Webpage Development Report

Project: GIS Spectral Web App

Report Date: 2026-04-10

Scope: Phase 1 completion verification and Phase 2 progression

# 1. Executive Summary

- Phase 1 is completed and validated: PCA-based grouping in Light basemap only, grouped marker colors, group panel, and grouped averaged spectrum visibility.

- Marker blinking issues in Light mode were diagnosed and mitigated by reducing unnecessary source reload and avoiding group-mode color fallback to black.

- Phase 2 has started and is active: Clustering method is implemented and wired to controls and map rendering.

- Phase 2 now includes clustering diagnostics and tuning controls (distance metric, initialization mode, compactness metric).

# 2. Baseline Context

- Frontend stack: React + Vite + Mapbox + Plotly.

- Main interaction model: basemap switcher, spectral analysis toolbar, map overlays, sample marker diagnostics.

- Grouping methods are intentionally basemap-scoped: active only in Light basemap to preserve behavior on Satellite and Street.

# 3. Phase 1: Completed Scope

## 3.1 Functional Goals Achieved

- PCA grouping toggle and controls implemented in toolbar.

- PCA groups rendered as colored map markers in Light basemap.

- Group count control available (2 to 6 groups).

- PCA explained variance shown in group panel.

- Group averaged spectrum visibility added in group panel.

- PCA panel made resizable so plots remain readable with more groups.

## 3.2 Stability/UX Fixes Completed

- Basemap transition reliability improved by robust style handling.

- Marker flicker reduced by minimizing unnecessary source reload cycles.

- Grouping-mode rendering stabilized to prevent fallback to black markers.

- Heat spread behavior adjusted with screen-space clamp for close zoom usability.

## 3.3 Primary Files Involved (Phase 1)

- src/GlobeModal.jsx: grouping controls, group panel, grouped averaged spectrum plot, panel resize behavior.

- src/MapboxViewerClean.jsx: grouped marker expression rendering, anti-blink logic, overlay styling behavior.

- src/AveragedSpectrum.jsx: spectral matrix export and spectral grid export for grouped averages.

- src/lib/spectralGrouping.js: PCA grouping and deterministic grouping primitives.

# 4. Phase 2: Current Progress

## 4.1 Implemented in Phase 2

- Clustering method is now a functional grouping path (not placeholder).

- Clustering method can be selected from Grouping Methods.

- Cluster assignments feed the same Light-basemap grouped marker rendering pipeline.

- Clustering quality metric (compactness) is computed and displayed in the group panel.

## 4.2 New Phase 2 Controls

- Distance metric selector: Euclidean or Manhattan.

- Initialization selector: Spread or KMeans++ style initialization.

- Groups slider reused for clustering group count tuning.

## 4.3 Technical Details for Clustering

- Input matrix is standardized before clustering for scale stability.

- K-means loop supports configurable distance function.

- Initialization strategy is selectable to improve convergence behavior.

- Compactness is calculated as sum of squared distances to assigned centroids.

## 4.4 Primary Files Involved (Phase 2)

- src/lib/spectralGrouping.js: computeClusteringGrouping plus distance/init enhancements.

- src/GlobeModal.jsx: clustering controls, compute wiring, compactness readout.

- src/MapboxViewerClean.jsx: clustering method accepted as active grouping mode for Light map markers.

# 5. Validation Status

- Editor-level checks on modified files report no errors.

- Production build succeeded after Phase 1 and after Phase 2 additions.

- Known non-blocking warning: large plotly chunk size warning from build output.

# 6. Known Risks / Open Items

- Development server command reported intermittent failure in terminal context; build remains successful.

- Random Forest option is still intentionally marked as next and not yet implemented.

- Further anti-flicker hardening can be added by skipping source updates when integral payloads are unchanged.

# 7. Recommended Next Steps

- Phase 2 continuation: add group-count recommendation (elbow-based helper) for clustering.

- Add comparative metric trend (current vs previous compactness) for tuning feedback.

- Start Phase 3 planning once clustering UX is accepted and stable.

# 8. Ongoing Documentation Policy

- A persistent work log file has been initialized in docs/WEBPAGE_WORK_LOG.md.

- All future changes should be appended with date, summary, files touched, and validation outcome.

- Future milestone reports can be generated by extending this script for new phases.